# WorkGraph: Final Build Plan

A company-aware AI employee runtime for the CentrAlign AI Founding Engineer / AI Engineering Intern submission.

One-line positioning: The LLM proposes. Deterministic code authorizes, executes, recovers and verifies. Evidence proves it.

## 1. Strategy: what wins this submission

The JD scores eight things: Autonomy, Execution, Reliability, Verification, Generalization, Engineering Quality, Product Thinking, Technical Understanding. It also says it values "actual execution over simulated autonomy" and "a narrow prototype that genuinely works" over a broad one.

So the plan optimizes for five questions a reviewer will ask:

- Does it work out what to do from a high-level objective? (Autonomy)

- Does it really operate an application? (Execution)

- What happens when a save times out or the UI changes? (Reliability)

- Can it prove the outcome, not just claim it? (Verification)

- Does a second, different workflow run on the same runtime untouched? (Generalization)

The differentiators, in priority order:

- Uncertain-state recovery (save times out after commit: check state, never duplicate).

- An eval harness with real numbers, including a no-guard baseline.

- Independent verification with an evidence bundle.

- A second workflow with a git diff proving zero runtime changes.

- Company memory with provenance, and learning from an approval.

### Changes from the original pitch

| Original | Final | Why |
| --- | --- | --- |
| Workflow graph authored up front | LLM plans the graph from objective + context; runtime caches it as a versioned playbook | Shows autonomy on run 1, reuse on run 2 |
| Simulated finance app | Real self-hosted web app driven by Playwright, with fault injection | Real computer use and real recovery |
| LLM reads policy at run time | LLM compiles SOP into typed rules once, human confirms, code evaluates | "Model proposes, code decides" made concrete |
| Second workflow optional | Mandatory, small, zero runtime edits | Generalization is graded |
| Visual graph editor, Postgres | Read-only live graph, SQLite | Looks good, costs little |
| "Measurable success" | make eval table with and without guards | Strongest proof of Reliability |

## 2. Scope tiers

P0 (must exist, or don't submit):

- LedgerOne mock finance web app with fault injection

- Invoice workflow end to end with a real browser

- Guard layer, approvals (pause/resume), bounded retries, uncertain-state reconcile

- Independent verifier and evidence bundle

- Eval harness with at least 8 scenarios

- Second workflow with zero runtime changes

- README, demo video, form answers

P1 (should):

- Live React UI with graph, timeline, approval modal

- Memory with provenance, learn-from-approval

- Playbook caching and versions

- No-guard ablation table

- Record/replay LLM mode

P2 (cut first):

- Improvement proposals after failures

- Deployed live demo

- Memory/playbook management UI

- Scanned-invoice OCR

## 3. Architecture

Objective -> INTAKE -> CONTEXT -> PLAN -> [ per step ]
  PROPOSE  (LLM emits a structured tool call)
  GUARD    (permissions, policy rules, arg validation, risk gate)
            -> needs approval? PAUSE (persisted) -> resume on decision
  EXECUTE  (idempotent, bounded retries)
  OBSERVE  (capture result + page/app state)
  VERIFY   (step postcondition)
            -> fail/uncertain: RECONCILE -> retry | replan (once) | escalate
-> FINAL VERIFY (independent read-back) -> REPORT (evidence-only claims)

### The split that matters

LLM does (non-deterministic):

- Parse the objective and choose sources

- Draft the plan as structured steps

- Extract invoice fields, each with a source quote

- Compile SOP text into typed rules (one time, human-reviewed)

- Choose the next action after a failure

- Write the final report from evidence IDs only

Code does (deterministic):

- Permission checks per role and tool

- Policy evaluation (match tolerance, thresholds, duplicates, vendor allow-list)

- Grounding check: an extracted value must literally appear in the source text

- Idempotency keys, retry budgets, state reconciliation

- Postcondition and final verification

- Audit log

The LLM never writes to the system of record directly. It can only emit a proposal that passes through the guard.

### Core data contracts (pydantic models)

ToolSpec

name, description, input_schema, output_schema
risk: read | write | irreversible
permission: str            # e.g. finance.bill.create
idempotent: bool
idempotency_key_fn         # derives key from args
precheck_fn                # optional: is the action already done?
postcondition_fn           # did it actually happen? (reads state)
max_retries, timeout_s

PlanStep

id, goal, tool, args_template, depends_on[]
preconditions[], postconditions[]
risk, requires_approval_if: rule_ref | null

Rule (compiled from SOP)

id, source_doc, source_quote
condition: {field, op, value}   # e.g. variance_pct > 2
action: pass | require_approval | reject
approved_by, version

Event (append-only, powers resume + audit + UI)

run_id, seq, ts, type, step_id, payload, actor (llm|code|human)

EvidenceItem

id, kind (record_json | screenshot | rule_eval | approval | extraction | log)
hash, uri, created_at

## 4. Component specs

### 4.1 Orchestrator (state machine)

States: INTAKE, CONTEXT, PLAN, STEP_PROPOSE, STEP_GUARD, WAITING_APPROVAL, STEP_EXECUTE, STEP_VERIFY, RECONCILE, REPLAN, FINAL_VERIFY, REPORT, DONE, ESCALATED, FAILED.

- Every transition writes an Event. A crashed run resumes by replaying events and skipping completed steps.

- Global budgets enforced in code: max steps, max total retries, max replans (1), wall-clock limit.

- Terminal outcomes are explicit: COMPLETED_VERIFIED, COMPLETED_AFTER_APPROVAL, ESCALATED, REJECTED_BY_POLICY, FAILED. Never an ambiguous "done".

### 4.2 Planner

Input: objective, retrieved company context (SOP snippets, compiled rules, vendor info, past decisions), tool catalog. Output: a validated Plan (list of PlanStep).

Deterministic plan validation:

- Every tool exists and the args schema is satisfiable

- Every write step has a verification step after it

- Dependencies form a DAG

- Plan only uses tools the run's role is permitted to call

- A plan with a missing mandatory control (policy check before write) is rejected and regenerated once

If a matching playbook exists for the workflow type, the planner starts from it and only adapts parameters. That is the "reuse the graph" behavior.

### 4.3 Guard layer

Before any tool executes:

- Tool is in the plan or an allowed replan.

- Caller role has the permission.

- Args pass schema and grounding checks.

- Policy engine evaluates compiled rules against extracted data.

- Risk gate: irreversible always requires approval. write requires approval if a rule says so.

Approval is decided by rules and risk, never by the LLM.

### 4.4 Executor and reliability

- Idempotency key = hash(vendor_id, invoice_no, amount, currency).

- Check-then-act: run precheck_fn (does a bill with this key exist?) before every write.

- Uncertain state: timeout or ambiguous response marks the step UNCERTAIN. Reconcile by reading the app state:

  - Found: treat as success, continue.

  - Not found: retry with backoff, max 2.

  - Still unclear: escalate with evidence.

- Repeated identical failure twice: replan once, then escalate.

- Selector drift: adapter action fails with element-not-found, so fall back to the generic browser.* tools (accessibility snapshot, LLM picks the element, guard still applies). Log it as a degraded path.

- Session expiry: detect login redirect, re-authenticate via the credential tool, resume the step.

### 4.5 Verifier

- Step verifier runs each tool's postcondition_fn.

- Final verifier re-reads the saved record through a fresh path (new page load or the app's read API, not the agent's own session memory).

- Compares every field with the extracted and approved values. Any mismatch means FAILED, not COMPLETED.

- Bundles evidence: record JSON, screenshot, rule evaluation, approval record, extraction with source quotes, step log.

### 4.6 Reporter

The LLM receives only the evidence bundle. Each claim it writes must cite an evidence ID. Code rejects any claim without a valid ID and regenerates once.

### 4.7 Memory

SQLite with FTS5. Tables: documents, chunks, rules, vendors, decisions, playbooks (versioned), runs, events, evidence.

Every memory item has provenance: user_provided | document_extracted | execution_verified, plus created_by and created_at.

Learn from feedback (demo moment):

- Mismatch invoice (Vendor X, fuel surcharge 3% over PO). Run pauses.

- Approver approves and clicks "Remember as exception: Vendor X, surcharge up to 3%".

- An authorized user confirms. A decision and an exception rule are stored (provenance user_provided).

- Next Vendor X invoice with 2.8% variance passes automatically. At 4% it still asks.

### 4.8 Observe and improve (P2)

On failure, the LLM proposes a playbook or rule change as a diff. An authorized person approves, creating version N+1. Never auto-applied.

## 5. Demo environment

### LedgerOne (mock finance app)

FastAPI plus server-rendered HTML, SQLite. Pages: login, vendors, purchase orders, create bill, bills list. Admin endpoint /__faults toggles faults per run (seeded and reproducible):

| Fault | Behavior |
| --- | --- |
| timeout_after_commit | Bill is saved, response hangs, then 504 |
| fail_before_commit | First save returns 500 with nothing written |
| session_expire | Session invalid mid-run |
| selector_drift | Save button id and label renamed |
| date_format_error | Rejects ISO date, wants a different format |
| slow_load | Pages delayed several seconds |

Duplicate invoice numbers are always rejected by the app (also covered by policy).

### Seed data

- 8 invoice PDFs: clean match, amount mismatch, Vendor X surcharge, duplicate, unknown vendor, over-threshold, one scanned image (P2), one older "not latest"

- finance_policy.md (SOP in plain English)

- vendors.csv, purchase_orders table

### Example policy

- Invoice vs PO variance up to 2% passes; above needs approval.

- Any invoice above the manager threshold needs manager approval.

- Vendor must be on the approved list.

- Duplicate vendor + invoice number is rejected.

- Due date derived from the vendor's payment terms.

## 6. Workflows

### Workflow A: Invoice processing (showcase)

Objective: "Process the latest vendor invoice using our finance policies. Register the bill if everything matches, and tell me if anything requires my approval."

Typical plan the LLM should produce:

- Find latest invoice in the inbox folder (resolve ambiguity by asking if two vendors tie)

- Extract fields with grounding

- Look up vendor and PO

- Evaluate compiled rules (match, threshold, duplicate, vendor status)

- Approval step if any rule requires it

- Create bill in LedgerOne

- Verify saved record

- Report with evidence

### Workflow B: Weekly sales report (generalization proof)

Different tool surface on purpose: mock CRM (REST or web) plus CSV/XLSX files.

- Pull this week's deals from the CRM

- Compute metrics (pipeline, closed-won, conversion)

- Generate an .xlsx report

- Verify by recomputing independently from raw data

- Draft an email to the outbox; sending requires approval (irreversible)

Hard rule: only workflows/sales_report/ and apps/crm/ are added. runtime/ and tools/ core are unchanged. Record the git diff --stat between the commit before and after adding it. Put it in the README and the video.

## 7. Evaluation harness

make eval runs scenarios from evals/scenarios.yaml, each N times (target 5), with seeded faults.

| # | Scenario | Expected outcome |
| --- | --- | --- |
| 1 | Clean invoice | COMPLETED_VERIFIED |
| 2 | Timeout after commit | Detects existing record, 0 duplicates |
| 3 | Fail before commit | Retries, COMPLETED_VERIFIED |
| 4 | Amount mismatch, approver approves | COMPLETED_AFTER_APPROVAL |
| 5 | Amount mismatch, approver rejects | No write, ESCALATED/REJECTED |
| 6 | Duplicate invoice | Refuses, explains |
| 7 | Unknown vendor | Escalates, no write |
| 8 | Selector drift | Fallback path succeeds, logged as degraded |
| 9 | Session expiry | Re-auth and continue |
| 10 | Ambiguous "latest" (two vendors) | Asks clarification |
| 11 | Learned exception (3% then 4%) | Auto-pass, then asks |
| 12 | Sales report | Verified report, send needs approval |

Metrics reported:

- Task success rate

- Correct-escalation rate

- False-completion rate (claimed done but not verified; target 0)

- Duplicate writes (target 0)

- Mean steps, tokens, wall time

- Same table for an ablation: guard layer disabled (plain tool-calling loop)

If the ablation shows the baseline creating duplicates or false completions, that is your headline result. Report whatever numbers you actually get. Do not tune the eval to flatter the system.

Also write unit tests for the deterministic parts (policy engine, idempotency keys, grounding check, guard, state transitions) with a fake LLM.

## 8. Tech stack

- Backend: Python 3.11, FastAPI, pydantic v2, SQLite (FTS5), asyncio background runner, SSE for live events

- Computer use: Playwright (Chromium), pdfplumber or PyMuPDF for PDFs

- LLM: Anthropic SDK with tool use and structured outputs, behind an LLMProvider interface. Model name in env var. Record/replay mode stores responses so a reviewer without an API key can run the demo and evals.

- Frontend: React, Vite, TypeScript, React Flow (read-only graph), plain CSS or Tailwind

- Quality: pytest, ruff, mypy (light), docker-compose, Makefile

### Repo layout

workgraph/
  runtime/          # orchestrator, planner, guard, executor, verifier, reporter, memory, events
  tools/            # ToolSpec registry, generic browser + file tools
  workflows/
    invoice/        # config.yaml, tools.py, policy.md, playbook
    sales_report/   # added last, zero runtime edits
  apps/
    ledgerone/      # mock finance app + fault injection
    crm/            # mock CRM
  api/              # FastAPI routes + SSE
  ui/               # React app
  evals/            # scenarios.yaml, runner, report.md
  data/             # invoices, policies, seeds
  docs/             # architecture.md, diagrams, eval results
  tests/
  Makefile  docker-compose.yml  .env.example  README.md

### UI (minimal but demo-grade)

- Run view: plan graph with live node status (pending, running, uncertain, verified, failed, waiting), event timeline, approval modal with reason and evidence

- Evidence view: record JSON, screenshot, rule evaluation, claims-to-evidence map

- Memory view (P1/P2): rules, decisions, playbook versions with provenance badges

## 9. Day-by-day plan (10 days)

Each day has a done criterion. Do not move on until it is met.

| Day | Build | Done when |
| --- | --- | --- |
| 1 | Repo, LedgerOne app, seed data, invoice PDFs, policy doc, fault toggles | You can manually create a bill and trigger each fault |
| 2 | Event store, state machine skeleton, ToolSpec registry, LLM provider + record/replay | A dummy 3-step plan runs and logs events; resume after kill works |
| 3 | PDF extraction with grounding, vendor/PO lookup, Playwright create_bill / get_bill | Tools work standalone via a CLI |
| 4 | Planner, plan validator, SOP-to-rules compiler, policy engine | Objective produces a valid plan; rules evaluated correctly on all seed invoices |
| 5 | Guard layer, approval pause/resume, happy path | Clean invoice completes end to end; mismatch pauses and resumes |
| 6 | UNCERTAIN + reconcile, bounded retries, selector-drift fallback, session re-auth, final verifier, evidence bundle | Timeout-after-commit yields 0 duplicates; verifier catches a tampered record |
| 7 | Memory with provenance, learn-from-approval, playbook cache and versions | 3% then 4% exception scenario behaves correctly |
| 8 | Eval harness, all scenarios, ablation, results table | make eval produces evals/report.md |
| 9 | Workflow B (zero runtime edits), React UI | git diff --stat shows only new workflow/app files; UI shows live run |
| 10 | README, diagrams, record video, deploy (optional), fill form, fresh-clone test | A friend runs it from a clean clone in under 10 minutes |

7-day compression: merge days 1+2, 3+4, and cut the React graph to a simple timeline only if the video still shows the approval and evidence clearly. Never cut days 6 and 8.

## 10. Demo video script (3 to 4 minutes)

| Time | Show |
| --- | --- |
| 0:00 to 0:25 | One-sentence pitch: the LLM proposes, code decides. Type the objective in plain English. |
| 0:25 to 1:25 | Invoice run: plan generated, rules checked, browser filling the form, save timeout, state check, no duplicate. Show the UNCERTAIN node turn green. |
| 1:25 to 2:15 | Mismatch invoice: pause, approval modal with evidence, approve, saved, verifier output. Click "remember exception". |
| 2:15 to 2:55 | Sales report on the same runtime. Show the git diff --stat: runtime/ untouched. Send-email approval. |
| 2:55 to 3:40 | Eval table with and without guards. Say one honest limitation. |

Record at the end, after a rehearsal. Use replay mode or seeded faults so the take is reliable. Upload (YouTube unlisted or Drive with open access) and test the link while logged out.

## 11. README outline

- What it is (3 sentences) and a GIF or screenshot

- Quick start (target: 5 commands or fewer): clone, .env, make setup, make demo, open the UI

- Run without an API key (replay mode)

- Architecture diagram and the LLM/code split table

- How reliability works (uncertain-state reconcile, idempotency)

- How verification works (independent read-back, evidence)

- Adding a new workflow (the sales report diff as proof)

- Eval results table and how to rerun

- Honest limitations

- AI tools and libraries used

## 12. Submission form: draft answers

(Fill brackets after your real results.)

GitHub link: repo URL (public or access granted).

Live demo (optional): only if it works reliably; otherwise leave blank and point to replay mode.

Demo video: link, tested logged out.

What did you build (3 to 5 sentences): WorkGraph is a company-aware AI employee runtime. Given a plain-English objective, it retrieves company policies and files, plans the work, and operates a real web application through Playwright. The LLM only proposes actions; deterministic code enforces permissions and policy, reconciles uncertain states, pauses for human approval, and independently verifies the saved result with evidence. I demonstrate it on invoice processing and a weekly sales report without changing the runtime. An eval harness reports [X]% verified success, [Y] duplicate writes and [Z] false completions across [N] fault scenarios.

Architecture (brief): Event-sourced state machine (Understand, Plan, Guard, Execute, Observe, Verify). The planner emits a structured, validated plan from objective plus retrieved company context. A deterministic guard enforces permissions, compiled policy rules and risk gates. Tools are typed ToolSpecs with idempotency and postconditions. Failures go through a reconcile step that checks real application state before retrying. A separate verifier re-reads the system of record and builds an evidence bundle, and the report can only cite that evidence. Memory in SQLite stores SOPs, rules, decisions and playbooks with provenance.

Genuinely autonomous: Plan generation from the objective; choosing sources and documents; extracting invoice fields with grounding; compiling SOP text to rules; deciding the next action after a failure; falling back to generic browser actions when an adapter breaks; writing the evidence-based report.

Hard-coded or manually configured: Tool definitions and schemas; the mock apps and their fault modes; role permissions and risk levels; retry and step budgets; human review of compiled rules; Playwright adapter selectors (with a generic fallback); seeded data.

Models, frameworks, APIs, libraries, AI coding tools: List everything: the Claude model used at runtime, FastAPI, Playwright, pydantic, SQLite, React, React Flow, pdfplumber/PyMuPDF, and any AI coding assistants you used. They ask directly, so disclose.

Biggest technical limitation: Be specific, for example: targets are mock apps I built, so real-world UI variety is untested; the generic browser fallback is far less reliable than adapters; extraction on poor scans is weak; compiled rules depend on a human reviewing the SOP interpretation.

Next 2 weeks:

- One real SaaS connector and a desktop-app adapter

- Background queue with scheduling and multi-tenant isolation

- Playbook improvement proposals from failure clusters

- A much larger eval set and cost/latency tuning

- Stronger approval roles and audit export

## 13. Risks and how to handle them

| Risk | Mitigation |
| --- | --- |
| Scope creep | P0/P1/P2 tiers; cut list in section 2 |
| LLM nondeterminism ruins demo or evals | Seeded faults, low temperature, record/replay, retries limited |
| Playwright flakiness | Explicit waits on app state, not sleeps; run headless in eval, headed in video |
| Eval looks rigged | Publish all scenarios, run multiple times, report failures honestly |
| Reviewer cannot run it | Replay mode, docker-compose, fresh-clone test on day 10 |
| Overclaiming | Honest autonomous vs hard-coded lists; state mocks are mocks |
| Last-day video panic | Script and rehearse on day 9; record on day 10 morning |

### Mistakes that would hurt

- Letting the LLM write directly to the app or decide if approval is needed

- Declaring success because a toast appeared

- A happy-path-only demo

- A README that takes more than a few commands to run

- Calling it "autonomous" without numbers

## 14. Definition of done (final checklist)

- ☐ Fresh clone runs the demo with the documented commands

- ☐ Works with and without an API key (replay mode)

- ☐ Invoice workflow: clean, mismatch-approve, mismatch-reject, duplicate, unknown vendor

- ☐ Timeout-after-commit produces 0 duplicate bills

- ☐ Final verifier fails a deliberately tampered record

- ☐ Report claims all map to evidence IDs

- ☐ Learned exception works at 3% and still asks at 4%

- ☐ Sales report runs with runtime/ unchanged (diff stat saved)

- ☐ make eval output and ablation table committed in docs/

- ☐ Unit tests pass for guard, policy engine, idempotency, grounding

- ☐ README complete, architecture diagram included

- ☐ Video recorded, link tested logged out

- ☐ Form answers match what the code actually does